JUNIPER GREEN COMMUNITY COUNCIL

REPORT ON PLANNING MATTERS ARISING OVER THE PAST MONTH PREPARED BY THE PLANNING CONVENOR

DATE: 21 MAY 2012

Planning Applications received between 21 April 2012 and 21 May 2012 and not yet determined:

12/01496/FUL 37 Woodhall Millbrae Edinburgh EH14 5BH. Erect sunroom extension. Application validated 27 Apr 2012, comments by 18/05/2012.

12/01580/FUL 25 Baberton Mains Dell Edinburgh EH14 3DQ. Single storey to rear with 2 storey extension to side and single storey extension with porch to front.  Application validated Mon 07 May 2012, comments by 31/05/2012.

12/01623/FUL Unit 1 569 Lanark Road Edinburgh EH14 5DB. Change of use to form a physiotherapy clinic, parking, demolition of shop, formation of a porch, new fence. Application validated Mon 09 May 2012, comments by 08/06/2012.

12/01697/FUL 14 Woodhall Millbrae Edinburgh EH14 5BH. White hardwood conservatory to be erected to rear of property. Application validated Mon 15 May 2012, comments by 08/06/2012.

Planning Applications determined between 21 April 2012 and 21 May 2012:

12/01032/FUL 17 Belmont Road Juniper Green EH14 5DZ. Proposed extension to side and rear. Replacement windows and new pitched roof to existing extension. Removal of outhouse.  Application validated 24 Mar 2012, granted 18/05/2012.

12/01146/FUL 37 Baberton Mains Drive Edinburgh EH14 3DF. Replace existing porch and garage with a new porch and bedroom.  Application validated 27 Mar 2012, granted 10/05/2012.

Planning Applications not yet determined:

12/01200/FUL 585 Lanark Road Edinburgh EH14 5DA. Sub-divide the dwelling into two separate residencies and extend front garden wall. Application validated 30 Mar 2012, comments by 04/05/2012.

12/01302/FUL 43 Baberton Crescent Edinburgh EH14 5BW. Conversion of attic space to accommodate 2 new bedrooms and shower room/toilet, with bedroom dormers to front and rear and rooflight to shower room/toilet and stairwell.  Application validated 10 Apr 2012, comments by 07/05/2012.

Progress on Planning Applications:

11/01641/FUL 50 Baberton Avenue Juniper Green Edinburgh EH14 5DU. Proposed development of sheltered apartments for the elderly plus communal facilities, car parking spaces and soft and hard landscaping. Consent will be given when a s.75 planning agreement has been concluded.

11/01641/CON 50 Baberton Avenue Juniper Green Edinburgh EH14 5DU. Demolition of club house building and all attached ancillary buildings - Proposed development of sheltered apartments for the elderly plus communal facilities, car parking spaces and soft and hard landscaping. Consent given 01/09/2011.

Work on the temporary clubhouse began in March with the removal of trees from the approaches to the Golf Club. This work will continue until June, with deliveries to the site timed to avoid school peak times. This has been arranged in discussion with the school. Work on the new footpath from Baberton Mains to Baberton Avenue has now been completed, and work on the new road and turning circle is progressing. The City archaeologist has been informed about the old well which was discovered during work on the turning circle.

McCarthy and Stone do not expect to be on-site until mid July 2012.

11/01914/CON & 11/01914/FUL Juniper Green Primary School 1A Woodhall Terrace Juniper Green EH14 5BS. Private residential development comprising a total of 7 houses and 4 apartments.  Apartments and 3 mews houses to be located within the existing school building with partial demolition to the rear.  Existing outbuildings within old playground to be removed to accommodate new buildings to rear of site comprising 3 terraced townhouses, 1 detached house and associated garden ground and parking.  New vehicular and pedestrian entrance to be formed off Baberton Avenue. Application validated 13/06/2011, Consent granted 24/02/2012, and Listed Building consent for partial demolition granted 19/03/2012. A section 75 agreement covering this development will see contributions of £5000 to Safer Routes to School and £5000 to improvements to the bus stop at Baberton Avenue.

The developers submitted revised plans on 24 October 2011, and I submitted further comments to the Planning Department. The height of the new-build sections was not changed, but the design of the existing building along Woodhall Terrace changed as a result of it having to be demolished and rebuilt. The application was heard by Committee on 21/12/2011 and was granted subject to completion of a planning agreement. Detailed conditions relating to the application have not yet been issued.

The Planning Department have written to Historic Scotland on 17 February 2012 notifying their intention to give consent to partial demolition of the existing buildings. The Royal Commission on the Ancient and Historical Monuments of Scotland is to be given access to the site for 3 months to record the building, structure and other items of interest. The stated reason for this is in order to safeguard the interests of archaeological heritage.

Work on the old school site is due to start sometime in May with demolition of the huts, removal of asbestos and work on the parts of the main building which are being removed. Actual construction work is likely to start after Trades Holidays in July.

Enforcement Cases:

12/00025/EOPDEV 2 Baberton Mains Row Edinburgh EH14 3EH.  Erection of a timber fence round the boundary of a residential property. Received 23/01/2012, Enforcement action agreed to reduce height of fence.

12/00243/EOPDEV 9 Woodhall Avenue Juniper Green EH14 5BU. Unauthorised Operational Development - Alterations to roof and formation of a new room. Received 26/04/2012, pending consideration.

12/00278/EOPDEV 18 Belmont Road Juniper Green EH14 5DY. Unauthorised Operational Development. Received 09/05/2012, pending consideration.

Other issues.

Following contact with the Post Office about the positioning of the pouch boxes at the junction of Baberton Avenue and Belmont Road, changes have now been made to the way deliveries are organised. This may well result in the relocation or removal of one or both of these boxes early next year. I have not yet heard anything further.

The redevelopment of the Veitch’s nursery site at 7 Lanark Road West (just outside our boundary) for affordable housing under existing planning consents dating from 2007 is now to be undertaken by Link Scotland. Work started at the end of October, and will go on until early in 2013.

We have been notified about a proposal for development in Muir Wood Field by Taylor Wimpey. The notification is for planning permission in principle, and an exhibition was held on 23 and 24 February 2012 in Currie High School Library. A team from Taylor Wimpey attended the February meeting of the Community Council. We are statutory consultees under the major development provisions of the 2006 Planning Act if a planning application is submitted. I submitted comments on behalf of JGCC expressing concern about development in the Green Belt and on key sites for wildlife. No application has yet been submitted.

We understand from Currie CC that the planning consent for Kinleith Mill is likely to be revived following a pre-application consultation which will start with a public exhibition in Currie Library in June 2012.

Neil Ingram

Planning Convenor